Department of Technical Education

Capstone Project

Format - 8

Student’s Daily Log Book

The Oxford Evening Polytechnic — Cyber Security (Semester VI)

Capstone Project Name:  K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform

Capstone Project Members:  Abhijeet Kumar, Kanaka C, Raghunandan T V, Sanjay Kashyap

Name of the Student:  Abhijeet Kumar

Name of the Cohort Owner (Guide):  Mr. Subhash J R

Project Duration:  15-07-2026 to 14-10-2026

Total Working Days Recorded:  66

| Day-1 | Date: 15-07-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Capstone project kick-off meeting with the cohort owner. Discussed the broad area for the project and agreed to work in the cybersecurity domain. |
| Signature of the Cohort Owner |

| Day-2 | Date: 16-07-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Team brainstorming session. Shortlisted honeypot-based active cyber-deception as the project theme and discussed its real-world relevance. |
| Signature of the Cohort Owner |

| Day-3 | Date: 17-07-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Carried out a literature survey on honeypots — studied low-interaction vs high-interaction types and existing tools such as Cowrie and Dionaea. |
| Signature of the Cohort Owner |

| Day-4 | Date: 20-07-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Studied SIEM (Security Information and Event Management) concepts, log collection and event correlation, and how commercial SIEM tools work. |
| Signature of the Cohort Owner |

| Day-5 | Date: 21-07-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Studied the MITRE ATT&CK framework in detail and identified the tactics and techniques most relevant to a honeypot (recon, brute force, execution). |
| Signature of the Cohort Owner |

| Day-6 | Date: 22-07-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Finalised the project title “K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform” after discussion with the guide. |
| Signature of the Cohort Owner |

| Day-7 | Date: 23-07-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Drafted the problem statement, aim and objectives of the project together with the team. |
| Signature of the Cohort Owner |

| Day-8 | Date: 24-07-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Prepared the project abstract and listed the expected outcomes and the scope boundaries. |
| Signature of the Cohort Owner |

| Day-9 | Date: 27-07-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Started Format-1 (Project Scope Document). Defined the in-scope and out-of-scope items clearly. |
| Signature of the Cohort Owner |

| Day-10 | Date: 28-07-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Completed Format-1 and reviewed it with the cohort owner; incorporated the suggested corrections. |
| Signature of the Cohort Owner |

| Day-11 | Date: 29-07-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Prepared Format-2 (Work Breakdown Structure) and listed every module and sub-task of the project. |
| Signature of the Cohort Owner |

| Day-12 | Date: 30-07-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Divided the modules among the four team members and assigned clear responsibilities to each. |
| Signature of the Cohort Owner |

| Day-13 | Date: 31-07-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Prepared Format-3 (Timeline Schedule) with weekly milestones mapped to the CIE phases. |
| Signature of the Cohort Owner |

| Day-14 | Date: 03-08-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Prepared Format-4 (Cost Breakdown Structure) for the project. |
| Signature of the Cohort Owner |

| Day-15 | Date: 04-08-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Finalised the technology stack – Python, FastAPI, SQLite, vanilla JavaScript and Paramiko. |
| Signature of the Cohort Owner |

| Day-16 | Date: 05-08-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Set up the Git repository, decided the branching strategy and created the base folder structure. |
| Signature of the Cohort Owner |

| Day-17 | Date: 06-08-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Configured the development environment on all team machines and installed the required dependencies. |
| Signature of the Cohort Owner |

| Day-18 | Date: 07-08-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Designed the overall system architecture (decoy sensors → detection engine → dashboard) and drew the block diagram. |
| Signature of the Cohort Owner |

| Day-19 | Date: 10-08-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Designed the SQLite database schema – tables for attack logs, attacker profiles, quarantine list and honeytokens. |
| Signature of the Cohort Owner |

| Day-20 | Date: 11-08-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Implemented the database layer with initialisation and simple migration handling. |
| Signature of the Cohort Owner |

| Day-21 | Date: 12-08-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Implemented the core FastAPI application, URL routing and the central configuration module. |
| Signature of the Cohort Owner |

| Day-22 | Date: 13-08-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Implemented admin authentication – token-based login, signed session cookies and logout. |
| Signature of the Cohort Owner |

| Day-23 | Date: 14-08-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Added the security middleware – request rate-limiting, body-size limits and the anti-CSRF request header. |
| Signature of the Cohort Owner |

| Day-24 | Date: 17-08-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Started building the SSH honeypot sensor on port 2222 using the Paramiko library. |
| Signature of the Cohort Owner |

| Day-25 | Date: 18-08-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Implemented SSH credential capture with password redaction and structured event logging. |
| Signature of the Cohort Owner |

| Day-26 | Date: 19-08-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Built the virtual shell for the SSH decoy with an isolated in-memory filesystem. |
| Signature of the Cohort Owner |

| Day-27 | Date: 20-08-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Added realistic fake command responses (ls, whoami, cat /etc/passwd) inside the SSH virtual shell. |
| Signature of the Cohort Owner |

| Day-28 | Date: 21-08-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Implemented the SFTP subsystem and the virtual decoy-file download handling. |
| Signature of the Cohort Owner |

| Day-29 | Date: 24-08-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Built the web admin honeypot on port 8080 with a fake corporate login portal. |
| Signature of the Cohort Owner |

| Day-30 | Date: 25-08-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Added detection of SQL-injection, XSS and directory-traversal probes on the web sensor. |
| Signature of the Cohort Owner |

| Day-31 | Date: 26-08-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Implemented the FTP decoy on port 21 as a read-only virtual file archive. |
| Signature of the Cohort Owner |

| Day-32 | Date: 27-08-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Implemented the Telnet decoy on port 23 with buffered line-based login capture. |
| Signature of the Cohort Owner |

| Day-33 | Date: 28-08-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Implemented the RDP decoy on port 3389 and captured the client-supplied username (mstshash). |
| Signature of the Cohort Owner |

| Day-34 | Date: 31-08-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Built the MITRE ATT&CK mapping engine using keyword-based technique rules per service. |
| Signature of the Cohort Owner |

| Day-35 | Date: 01-09-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Implemented the dynamic threat-scoring module producing a 0–100 risk score and severity level. |
| Signature of the Cohort Owner |

| Day-36 | Date: 02-09-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Implemented the active-defense manager with automatic quarantine above the risk threshold. |
| Signature of the Cohort Owner |

| Day-37 | Date: 03-09-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Implemented the quarantine unblock flow and the Observe / Contain engagement modes. |
| Signature of the Cohort Owner |

| Day-38 | Date: 04-09-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Integration testing of all sensors locally; verified that every event is stored and scored correctly. |
| Signature of the Cohort Owner |

| Day-39 | Date: 07-09-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Built the honeytoken vault – decoy AWS key, hidden admin URL and fake staging credentials. |
| Signature of the Cohort Owner |

| Day-40 | Date: 08-09-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Implemented honeytoken-hit detection with instant high-severity alerting. |
| Signature of the Cohort Owner |

| Day-41 | Date: 09-09-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Built the decoy-document generator producing synthetic company PDF and XLSX reports. |
| Signature of the Cohort Owner |

| Day-42 | Date: 10-09-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Implemented the decoy-document call-back acknowledgement trap and dashboard alert. |
| Signature of the Cohort Owner |

| Day-43 | Date: 11-09-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Started the dashboard front-end – base HTML and CSS layout for the SIEM console. |
| Signature of the Cohort Owner |

| Day-44 | Date: 14-09-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Implemented the live telemetry WebSocket stream from the server to the dashboard. |
| Signature of the Cohort Owner |

| Day-45 | Date: 15-09-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Integrated the Leaflet world map to plot attacker origin locations. |
| Signature of the Cohort Owner |

| Day-46 | Date: 16-09-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Integrated Chart.js visualisations – MITRE breakdown, severity doughnut and event-volume trend line. |
| Signature of the Cohort Owner |

| Day-47 | Date: 17-09-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Built the attacker forensic-profile panel with manual quarantine / unblock controls. |
| Signature of the Cohort Owner |

| Day-48 | Date: 18-09-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Implemented the CSV audit logger that records every event to a session file. |
| Signature of the Cohort Owner |

| Day-49 | Date: 21-09-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Built the Honeypot & Decoy control panel to enable or disable each sensor at runtime. |
| Signature of the Cohort Owner |

| Day-50 | Date: 22-09-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Integrated the AI SOC Copilot – DeepSeek API client for free-form analyst chat. |
| Signature of the Cohort Owner |

| Day-51 | Date: 23-09-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Built the offline local analyst that answers questions directly from the live telemetry database. |
| Signature of the Cohort Owner |

| Day-52 | Date: 24-09-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Built the AI phishing .eml analyzer performing header and content forensics. |
| Signature of the Cohort Owner |

| Day-53 | Date: 25-09-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Built the password-strength checker and the cryptographic hasher (SHA-256/512, MD5). |
| Signature of the Cohort Owner |

| Day-54 | Date: 28-09-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Implemented the .env configuration loader and added in-GUI DeepSeek API-key setup. |
| Signature of the Cohort Owner |

| Day-55 | Date: 29-09-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Redesigned the dashboard UI with a claymorphism style and a light/dark theme switch. |
| Signature of the Cohort Owner |

| Day-56 | Date: 30-09-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Made the entire dashboard responsive for mobile, tablet and desktop screens. |
| Signature of the Cohort Owner |

| Day-57 | Date: 01-10-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Built the desktop launcher GUI (Tkinter) to start the server and select decoys. |
| Signature of the Cohort Owner |

| Day-58 | Date: 02-10-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Configured the local HTTPS domain (karma-honeypot.com) with a trusted local certificate. |
| Signature of the Cohort Owner |

| Day-59 | Date: 05-10-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Built the live “Shield” attack visualiser with animations of attacks hitting the honeypot. |
| Signature of the Cohort Owner |

| Day-60 | Date: 06-10-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Set up the multi-PC demonstration lab with Windows and Linux attacker machines. |
| Signature of the Cohort Owner |

| Day-61 | Date: 07-10-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Ran cross-OS attack tests (nmap, ssh, ftp, telnet, curl and RDP) from both attacker PCs. |
| Signature of the Cohort Owner |

| Day-62 | Date: 08-10-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Wrote the automated unit-test suite (38 tests) and the front-end regression checks. |
| Signature of the Cohort Owner |

| Day-63 | Date: 09-10-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Fixed the bugs found during testing – Telnet logging and threat-score tuning to avoid false quarantines. |
| Signature of the Cohort Owner |

| Day-64 | Date: 12-10-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Hardened the system security and ran a dependency vulnerability audit (pip-audit). |
| Signature of the Cohort Owner |

| Day-65 | Date: 13-10-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Prepared the capstone format documents and compiled the final project report. |
| Signature of the Cohort Owner |

| Day-66 | Date: 14-10-2026 |
| --- | --- |
| Capstone Project Name: K.A.R.M.A – Cloud SIEM & Active Cyber Deception Platform |
| Name of the Student: Abhijeet Kumar |
| Name of the Cohort Owner: Mr. Subhash J R |
| Remarks of the Cohort Owner: |
| Record of Main Activities of the Day (including observation, sketches, discussions, etc.): Final demonstration rehearsal with the team. Project completed, verified and ready for submission. |
| Signature of the Cohort Owner |